🗺️ Project Roadmap Document

Project Name: XAI-Triage Timeline: Demo Sprint ➔ 12-Month Enterprise Scale

Phase 1: The "Demo Sprint" (Days 1–7)

Goal: Build a high-fidelity, functional prototype to secure industrial buy-in. Focus: Core AI mechanics, WebRTC tunneling, and the Clinician Dashboard.

- Day 1-2: Infrastructure & Auth:

  - Deploy Firebase for Auth and Real-time Database.

  - Scaffold Next.js frontend (Stitch/Shadcn) with strict Doctor/Patient routing.

- Day 3-4: The Local "Brain" & Sensors:

  - Build FastAPI backend.

  - Integrate Python Expert scripts: MediaPipe (Vision), Librosa (Audio), Whisper (Text).

  - Implement the 15-Second Temporal Windowing logic.

- Day 5: AI Fusion & XAI Engine:

  - Connect the local Llama-3/Ollama engine for baseline scoring.

  - Connect Google AI Studio (Gemini 1.5 Flash) for complex XAI Evidence Log generation.

- Day 6: Gamification (DTx):

  - Build the React-based "Coherent Breathing" and "Focus Task" games for the Patient UI.

- Day 7: Integration & Stress Testing:

  - Connect PeerJS to push live streams through the FastAPI backend.

  - Refine UI animations (Framer Motion) on the 1-10 Severity Gauge.

Phase 2: MVP Polish & Alpha Testing (Months 1–3)

Goal: Transition from a local prototype to a deployable clinic-ready MVP. Focus: Stability, edge-case handling, and data logging.

- Month 1: Clinical Rubric Hardening: Anchor the AI's 1-10 scoring system strictly to established clinical frameworks (PHQ-9, GAD-7) using adversarial debiasing.

- Month 2: EMR & Analytics Integration: Deploy the PL/SQL PostgreSQL database for longitudinal tracking. Automate the Gemini-powered Clinical Scribe to output PDF reports.

- Month 3: Alpha Deployment: Run simulated clinical trials using pre-recorded psychiatric datasets (e.g., DAIC-WOZ dataset) to benchmark the Incongruence Alert accuracy against human psychiatrists.

Phase 3: Clinical Validation & B2B Pilots (Months 4–8)

Goal: Prove efficacy in the real-world Indian healthcare environment. Focus: Regulatory compliance, latency optimization, and user onboarding.

- Month 4: DPDP Act Security Audit: Ensure full compliance with India's Digital Personal Data Protection Act. Validate that zero biometric data is retained in the cloud.

- Month 5: Rural Bandwidth Optimization: Compress the WebRTC feed and local processing loops to ensure the system works smoothly on standard 4G networks common in Tier-3 cities.

- Month 6-8: Closed Beta Pilot: Deploy the system in a controlled, non-diagnostic capacity at 2-3 partner Primary Health Centers (PHCs) or NGO helplines. Gather feedback on the UI from actual clinicians.

Phase 4: Enterprise Scaling & DTx Expansion (Months 9–12)

Goal: Market penetration and monetization. Focus: API distribution, advanced therapeutics, and broad AI capabilities.

- Month 9: API "Overlay" Launch: Instead of forcing hospitals to use our video UI, package the XAI-Triage system as an API/Widget that integrates directly into Practo, Apollo 24/7, or Tele-MANAS platforms.

- Month 10: Advanced Gamified Diagnostics: Expand the Patient Zen Zone into a full Digital Therapeutics (DTx) library, tracking micro-reaction times to measure cognitive decline over multiple sessions.

- Month 11-12: Multilingual Deep Fine-Tuning: Enhance the local Whisper/Audio experts with hyper-localized Indian dialect training (Marathi, Bengali, Tamil) to completely eliminate urban/rural linguistic bias.